Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41887 |
| Project Name | visualization tool for electric vehicle charge and range analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | EV-1 | As a user, I can upload EV dataset (CSV/Excel) into the system | 3 | High | Data Analyst |
| Sprint-1 | Data Preprocessing | EV-2 | As a user, I want the system to clean and preprocess EV data | 5 | High | Data Analyst |
| Sprint-1 | Data Storage | EV-3 | As a system, store processed data in local/cloud database | 2 | Medium | Developer |
| Sprint-2 | Range Calculation | EV-4 | As a user, I want automatic range calculation based on battery & speed | 5 | High | Data Analyst |
| Sprint-2 | Efficiency Analysis | EV-5 | As a user, I want to calculate km per kWh efficiency | 3 | High | Data Analyst |
| Sprint-3 | Visualization | EV-6 | As a user, I want interactive dashboards in Tableau | 5 | High | Tableau Developer |
| Sprint-3 | Charts | EV-7 | As a user, I want charge vs range and speed vs consumption charts | 3 | Medium | Tableau Developer |
| Sprint-4 | Deployment | EV-8 | As a user, I want the dashboard published to Tableau Server | 2 | Medium | Developer |
| Sprint-4 | Testing | EV-9 | As a user, I want validation and testing of results | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 28 Jan 2026 | 02 Feb 2026 | 20 | 02 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 04 Feb 2026 | 09 Feb 2026 | 18 | 09 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 11 Feb 2026 | 16 Feb 2026 | 20 | 16 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 18 Feb 2026 | 23 Feb 2026 | 19 | 23 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = Total Story Points / Sprint Duration

AV = 20 / 6

AV = 3.3 ≈ 3 story points per day​

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.